Project status Report

# Details

|  |  |  |
| --- | --- | --- |
| Report date | Project Name | Prepared By |
| 01/08/2018 | RaspiGuard | Karel Tutsu |

# TASK Overview UP UNTIL THIS POINT

|  |  |
| --- | --- |
| task | notes |
| Research Topic & Proposal | Completed on the first week | |  |  |  |
| Schedule & Budget Planning | Completed by the fourth week | |  |  |  |
| Acquiring/Receiving Parts | Completed by the fifth week | |  |  |  |
| Blogging | Posted updates throughout the course | |  |  |  |
| Assembling Parts & Testing | Completed by the sixth week | |  |  |  |
| Video Script & Build Video | Completed by the ninth week | |  |  |  |
|  |  | |  |  |  |

# Budget Overview

|  |  |  |  |
| --- | --- | --- | --- |
| category | spent | % of total | notes |
| Total Budget | $127.67 | 74% | The initial budget was $171.44 | |  |
|  |  |  |  | |  |

# UPCOMING TASKS

|  |  |
| --- | --- |
| TASK | DUE DATE |
| Power Point Presentation | 01/15/2018 |  |
| Project Demonstration | 01/15/2018 |  |
| Build Instructions | 01/22/2018 |  |
|  |  |  |

# PROJECT Summary

The project is up to date and I have completed all the requirements up until this point.

The blog has been on point.